Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

|  |  |
| --- | --- |
| Date | 03 November 2022 |
| Team ID | PNT2022TMID38164 |
| Project Name | Project – Smart Farmer- IoT based Smart Farming Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Functional Requirement (Epic)** | **User Story Number** |  | **Points** |  | **Team Members** |
| Sprint-1 | Simulation creation | USN-1 | Connect Sensors and Arduino with python code | 2 | High | Bavadharani k,Sathish.M |
| Sprint-2 | Software | USN-2 | Creating device in the IBM Watson IoT platform, workflow  for IoT scenarios using Node-Red | 2 | High | Esakkirajan.M ,Arunkumar.A |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | MIT App Inventor | USN-3 | Develop an application for the Smart farmer project using MIT App Inventor | 2 | High | Bavadharani.k ,Sathish.M |

**Sprint User Story / Task Story Priority**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Dashboard | USN-3 | Design the Modules and test the app | 2 | High | Sathish.M |
| Sprint-4 | Web UI | USN-4 | To make the user to interact with software. | 2 | High | Bavadharani.k,Sathish.M, Arunkumar.A |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Total Story Points** | **n** | **Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End**  **Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 7 Days | 30 Oct 2022 | 06 Nov 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 9 Days | 31 Oct 2022 | 09 Nov 2022 |  | 05 Oct 2022 |

**Sprint**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | 20 | 6 Days | 06 Nov 2022 | 13 Nov 2022 |  | 12 Oct 2022 |
| Sprint-4 | 20 | 6 Days | 11 Nov 2022 | 17 Nov 2022 |  | 15 Oct 2022 |

**D**

**uratio**

**S**

**print**

**Start Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

